**Daily Scrum Meeting Minutes:**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <January 17, 2017 4:00PM>

End time < January 17, 2017 4:10PM >

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Reviewed the deliverables from last semester eEva project (videos and documentation)
  + Attended initial meeting with project owner (Dr. Lisetti) and graduate mentor (Stephanie Lunn), was given a brief overview about eEVA, discussed design of one of the epic stories (counselor selection menu)
* What is planned to be done until the next scrum meeting?
  + For the next meeting I will review the agile principles by completing the modules that provided to us by Mohsen via email
* What are the hurdles?
  + No hurdles this time

<Andy Regueira>

* What was done since the last scrum meeting?
  + Attended meeting with the project owner, and we went over some of the overall details of eEVA. In that meeting, some ideas for the design of one of our epic stories was presented and reviewed for feedback from the owner
  + watched the videos from the Senior Project YouTube channel, which give an introduction to the project and some useful guidelines for installation, and future features of the application
* What is planned to be done until the next scrum meeting?
  + start reading and understanding how eEVA works as soon as I get the access, that way I can properly be part of the process of development and help improve it
* What are the hurdles?
  + Waiting on access to the repository where the eEVA code is stored

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <January 18, 2017 2:00PM>

End time < January 18, 2017 2:10PM >

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + reviewed the Agile process by completing the modules that Mohsen had previously sent in an email;
  + reached out to Dr. Lisetti via email requesting Andy to get access to the repository where the eEva code is currently held
* What is planned to be done until the next scrum meeting?
  + Review all of the diagrams that we will eventually be responsible for creating (i.e. use case diagrams, sequence diagrams, deployment diagrams, etc.)
  + Skim chapter in the HCI book that Dr. Lisetti recommended us take a look at
* What are the hurdles?
  + Getting access to the HCI book

<Andy Regueira>

* What was done since the last scrum meeting?
  + completed the slide presentation from the Scrum Training Series, to learn how to properly organize and set up our workflow
  + read the Agile Tutorial Documentation
  + watched the Mingle Tutorial
* What is planned to be done until the next scrum meeting?
  + I plan on reading the recommended chapters from the HCI Book advised by the project owner when I am able to get the book. Planning to finish up the list of recommended study materials by watching the video Git and Github Tutorial as part of the Version Control Tutorial for Senior Projects.
* What are the hurdles?
  + Waiting on access to the repository where the eEVA code is stored

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <January 19, 2017 1:00PM>

End time <January 19, 2017 1:15PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + reviewed diagrams that we are responsible for producing in the future
  + watched the Mingle tutorial
* What is planned to be done until the next scrum meeting?
  + browse the recommended chapters of the HCI book
  + produce questions to be presented to product owner that will be held  January 20, 2017 at 11:00AM
* What are the hurdles?
  + did not have access to the HCI book

<Andy Regueira>

* What was done since the last scrum meeting?
  + Finished reading recommended chapters from the interaction design recommended by product owner: Chapter 3, 4, and 6. Very useful to understand and learn more about cognition and how the utilization of different visual interfaces may help with user's learning capabilities and attention.
* What is planned to be done until the next scrum meeting?
  + Installing eEVA on my machine, since i now have access to the source code.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <January 20, 2017 11:15 AM>

End time <January 20, 2017 11:30 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + downloaded eEVA on my personal machine (this included all other software to run eEVA locally)
* What is planned to be done until the next scrum meeting?
  + Brainstorm and record user stories via the a document located in the Google Drive that will be relevant to our project
* What are the hurdles?
  + No hurdles so far

<Andy Regueira>

* What was done since the last scrum meeting?
  + There was another meeting with product owner where we went over some additional details about the project as well as a demo of the functionality that the software currently has.
  + Successfully installed eEVA on my personal computer.
* What is planned to be done until the next scrum meeting?
  + Create and document user stories relevant to the project.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <January 24, 2017>

End time <January 24, 2017>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Worked on preliminary User Stories and uploaded to the Google Drive, Created a Calendar using Google Calendar so that we can log when we were working on senior project that way if/when we will need to collaborate or meet we have a working schedule for our availability
* What is planned to be done until the next scrum meeting?
  + Continue to work on the user stories adding, begin brainstorming on the best ways to begin tackling the code
* What are the hurdles?
  + No templates or access to Mingle yet

<Andy Regueira>

* What was done since the last scrum meeting?
  + Created additional User Stories. (Not uploaded)
  + Researched and went over different templates and front end designs that might be useful and applicable to the project, specifically for Counselor Selection Display Slide User Stories.
* What is planned to be done until the next scrum meeting?
  + Discuss the User Stories created and consult on next scrum meeting for approval or possible rework.
  + Come up with more user stories and keep documenting the process, before jumping over to code.
* What are the hurdles?
  + No roadblocks.

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <January 25, 2017, 11:10 AM>

End time <January 25, 2017, 11:40 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + continued working on the user stories
* What is planned to be done until the next scrum meeting?
  + begin working on the initial counselor selection menu layout
* What are the hurdles?
  + still waiting on templates and mingle information to start entering back log

<Andy Regueira>

* What was done since the last scrum meeting?
  + Worked on in session counselor selection user story design and implementation
* What is planned to be done until the next scrum meeting?
  + Finish the implementation and commit it to the eEVA repository.
* What are the hurdles?
  + No mingle to add backlog or tasks we are working pulling from backlog.

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <January 26, 2017, 1:00 PM>

End time <January 26, 2017, 1:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + reviewed and updated the user stories, uploaded them to the google drive
  + begin working on the layout of the initial counselor selection menu user story (not complete)
* What is planned to be done until the next scrum meeting?
  + the layout of the initial counselor selection menu user story
* What are the hurdles?
  + no hurdles

<Andy Regueira>

* What was done since the last scrum meeting?
  + Met up with project owner and discussed user stories being worked on.
* What is planned to be done until the next scrum meeting?
  + Flush out the in session counselor selection menu and have it ready for demo on next sprint meeting,
* What are the hurdles?
  + N/A

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <January 27, 2017, 12:00 PM>

End time <January 27, 2017, 12:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + finished the initial layout of the initial counselor selection (waiting on approval from product owner)
* What is planned to be done until the next scrum meeting?
  + finish the initial counselor selection layout (with correct styling as per the product owner)
  + add counselor loading logic for this selection menu
  + add images from Google Drive to eEVA
* What are the hurdles?
  + still no access to mingle
  + need verification on specific style elements via product owner(fonts, background colors, etc.)

<Andy Regueira>

* What was done since the last scrum meeting?
  + First implementation of the in session counselor selection user story .
  + Researched many angularjs sources for learning purposes.
* What is planned to be done until the next scrum meeting?
  + Keep working on the menu since the method used might not be the most efficient or feasible one.
* What are the hurdles?
  + Learning angular. Trying to maintain consistency with the in session menu implementation and the rest of the application.

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <January 30, 2017, 11:15 PM>

End time <January 30, 2017, 11:30 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + finished the layout of the initial counselor selection menu
  + ensured the thumbnails was clickable and when clicked a larger preview image loads
* What is planned to be done until the next scrum meeting?
  + Begin entering user stories into Mingle and break the user stories into tasks
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Managed to implement the in session menu in angularjs.
  + Implemented two different menu transitions to show to the project owner.
* What is planned to be done until the next scrum meeting?
  + Keep working on the in session counselor selection menu, this time with the design and implementation of the menu itself instead of the menu transition.
* What are the hurdles?
  + Still learning angular and understanding the software since there is a lot of code.

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <January 31, 2017, 1:00 PM>

End time <January 31, 2017, 1:30 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + reviewed the Mingle tutorial provided to us
  + entered the user stories into the carry over backlog and product backlog for mingle
* What is planned to be done until the next scrum meeting?
  + finished setting up Mingle by entering task for users stories planned for this sprint as well as ensuring all user stories are complete (meaning that the user stories’ descriptions are correct and the acceptance criteria are done)
  + continue coding, specifically create the counselor selection service that will store the user’s counselor choice and that way we can inject this service into all controllers that will need to use this information
* What are the hurdles?
  + could not figure out how to add task for each user story(spoke to Mohsen and he was able to show me how this was done)

<Andy Regueira>

* What was done since the last scrum meeting?
  + Finished a mock up menu for showcase.
  + Went over Mingle tutorials to learn how to properly use it.
* What is planned to be done until the next scrum meeting?
  + Update Mingle with the daily scrum meeting tasks as well as any additional description and acceptance criteria.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 1, 2017, 11:15 AM>

End time <February 1, 2017, 11:30 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + finished setting up Mingle by entering task for users stories planned for this sprint as well as ensuring all user stories are complete (meaning that the user stories’ descriptions are correct and the acceptance criteria are done)
* What is planned to be done until the next scrum meeting?
  + continue coding, specifically create the counselor selection service that will store the user’s counselor choice and that way we can inject this service into all controllers that will need to use this information
* What are the hurdles?
  + None

<Andy Regueira>

* What was done since the last scrum meeting?
  + Created github account.
  + Added a different design for a second menu since the showcase will consist of multiple ones to show to the project owner.
  + Added controller code to implement the new carousel menu as well as additional non functional features such as on hover picture effect and functionality for the onclick event to load the chosen counselor.
* What is planned to be done until the next scrum meeting?
  + Continue working on the above mentioned menu, polishing its look and adding an onload description to each counselor.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 2, 2017, 11:15 AM>

End time <February 2, 2017, 11:30 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + created the initial counselor selection service to be used by the initial counselor controller, when user clicks an image the service will determine what counselor was selected based on the source of the image corresponding to that counselor
  + edited counselor images that are to be used as thumbnails using Photoshop

What is planned to be done until the next scrum meeting?

* + Add the functionality to the initial counselor service that will route to the specific counselor selected when the user has finished making a selection
    - involves figuring out how to dynamically set the href of the next button, determined by the user’s selection as well as ensuring the counselors routes are in eEVA, if not will need to begin determining how to add them along with all the associated unity files
* What are the hurdles?
  + None

<Andy Regueira>

* What was done since the last scrum meeting?
  + Description of user story for in session counselor menu selection as well acceptance criteria.
* What is planned to be done until the next scrum meeting?
  + Read guidelines from the drive
  + Update my meeting minutes as well create uml diagrams of user story 344 in Mingle.
  + Keep working on the menu, since it still needs additional work to fully integrate it using angular.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 3, 2017, 11:15 AM>

End time <February 3, 2017, 11:30 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Added all the new characters to eEVA system (those counselors that are not currently there, there’s a total of 3)
    - This included adding all of the memory files, data files, and .js files. Also defined the widget for each counselor in the counseling service files. Added the routes for each character choice.

What is planned to be done until the next scrum meeting?

* + figure out how to dynamically set the href of the next button, determined by the user’s selection as well as ensuring the counselors routes are in eEVA, if not will need to begin determining how to add them along with all the associated unity files
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Simple List Menu. Dynamic menu for the carousel slider, now being able to grow in size as needed, horizontal and vertical look, and additional feature to hide counselors whose thumbnails are displayed backwards, which is the menu default look.
* What is planned to be done until the next scrum meeting?
  + Keep coding. Adding features to showcase, as most of user story 344 implementation is created.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 6, 2017, 11:15 AM>

End time <February 6, 2017, 11:30 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + figured out how to dynamically set the href of the next button, determined by the user’s selection as well as ensured all the counselors routes are now eEVA
  + Fixed issue with the counselor not loading with speech when selected
    - This involved making sure to pass the Facslib file (file that was generated by the 3d development team, it defines the possible actions for the 3d characters) so that it is not null when the counselling controller is initiated
  + The coding part of this user story is now complete

What is planned to be done until the next scrum meeting?

* + Begin creating test cases and writing up the test
  + Perform the test and document
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Finished Coding.
* What is planned to be done until the next scrum meeting?
  + Start writing documentation and visual guide
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 7, 2017, 1:00 AM>

End time <February 7, 2017, 1:15 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Discovered why the counselors speech will not load (for the second time)- due to issues with SSL certificate
  + Began to write test cases in preparation for testing

What is planned to be done until the next scrum meeting?

* + Finish writing the test cases
  + Perform testing
  + Possibly begin the diagrams
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Finished documenting flow of events for in session counselor menu.
  + Started testing integration and functionality of my user story.
* What is planned to be done until the next scrum meeting?
  + Start creating visual guide and start tackling UML Diagrams.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 8, 2017, 11:00 AM>

End time <February 8, 2017, 11:30 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Completed writing the test cases for both integration and unit testing and added them to the document
  + Completed the cover page and added the user story along with description
  + Completed the cover page of document
  + Completed the description of the user story in the document
  + Completed the use case in the document

What is planned to be done until the next scrum meeting?

* + Run the test, record the results
  + Complete the visual guide
  + Complete the at least 1 of diagrams needed
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Visual Guide is done
* What is planned to be done until the next scrum meeting?
  + Begin creating UML Diagrams.
  + Update Mingle with my documentation.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 9, 2017, 1:01 PM>

End time <February 9, 2017, 1:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Rewrote the test cases
  + Created Use Case Diagram
  + Refined Flow of events

What is planned to be done until the next scrum meeting?

* + Try to finish the diagrams
  + If there is time, begin the video description
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Finished Use Case and Class Diagrams.
* What is planned to be done until the next scrum meeting?
  + Have demo ready for sprint meeting.
  + Work on sequence diagrams and/or other required documentation.
  + Upload all finished documents to Mingle and Google Drive.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 10, 2017, 12:00 PM>

End time <February 10, 2017, 12:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Created the sequence diagram
  + Created the class diagram
  + Edited the documentation

What is planned to be done until the next scrum meeting?

* + Refine the document before Monday
  + Create the video needed
  + Begin brainstorming on the best approach to take for the next sprint
* What are the hurdles?
  + Learning the video capturing software (ActivePresenter)

<Andy Regueira>

* What was done since the last scrum meeting?
  + Demo for sprint meeting.
  + Sequence diagram is completed
* What is planned to be done until the next scrum meeting?
  + Upload required documents after user story decision of approval
  + Video documentation
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 13, 2017, 11:00 PM>

End time <February 13, 2017, 11:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Refine the document before Monday
  + Create the video needed
  + Begin brainstorming on the best approach to take for the next sprint

What is planned to be done until the next scrum meeting?

* + Write up the user story including acceptance criteria
  + Begin looking at the how to implement the code and begin implementation
* What are the hurdles?
  + n/a

<Andy Regueira>

* What was done since the last scrum meeting?
  + Refined scrum meeting.
  + Reuploaded video documentation
* What is planned to be done until the next scrum meeting?
  + Start working on user story #360
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 14, 2017, 3:00 PM>

End time <February 14, 2017, 3:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Updated eEVA from the latest version of the repository
  + Started brainstorming on how to get the user’s results displayed to the user
* What is planned to be done until the next scrum meeting?
  + Write up the user story including acceptance criteria
  + Continuing on working with the Visage Lab as much as I can to get the code in working
* What are the hurdles?
  + eEVA does not work as before some issues have occurred while updating the Angular 1, the system is currently being restructured by the members of the Visage Lab

<Andy Regueira>

* What was done since the last scrum meeting?
  + Went over simple implementation of a CSS loader.
  + Looked up multiple loading icons and transitions for different type of designs.
* What is planned to be done until the next scrum meeting?
  + Update my eEVA to start working on the implementation of user story #360.
* What are the hurdles?
  + Repository issues.

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 15, 2017, 11:30 AM>

End time <February 15, 2017, 11:45 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Write up the user story including acceptance criteria
  + Worked with the Visage Lab as much as I can to get the code in working
* What is planned to be done until the next scrum meeting?
  + Begin working on the coding
* What are the hurdles?
  + eEVA does not work as before some issues have occurred while updating the Angular 1, the system is currently being restructured by the members of the Visage Lab

<Andy Regueira>

* What was done since the last scrum meeting?
  + Started writing basic documentation for user story #360 (css loader). Description and Acceptance Criteria.
  + Coding of css loader.
* What is planned to be done until the next scrum meeting?
  + Keep coding and documenting the process
* What are the hurdles?
  + eEVA is going through some changes that makes it difficult to code, because they might need to be recoded when other changes are applied by the Visage Lab.

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 16, 2017, 1:00 PM>

End time <February 16, 2017, 1:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Began adding the code for the displaying of the user’s results that’s located in the counseling controller
* What is planned to be done until the next scrum meeting?
  + Continue with coding
  + Simultaneously work on the document
  + Reach out to product owner if hurdles are not fixed
* What are the hurdles?
  + eEVA routes are broken when the Visage Lab switched to the updated version of Angular 1, eEVA speech issue prevents from progressing through the program

<Andy Regueira>

* What was done since the last scrum meeting?
  + Created css classes for a loader
  + Created timeout function for transition to counseling view after loading page.
* What is planned to be done until the next scrum meeting?
  + Keep coding. Refining what I am working on.
* What are the hurdles?
  + No hurdles with implementation of my user story.

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 18, 2017, 11:30 AM>

End time <February 18, 2017, 11:50 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Began creating the new survey for “Remaining Exercises” section of the results
* What is planned to be done until the next scrum meeting?
  + Finish the “Remaining Exercises” survey
  + Work on document
* What are the hurdles?
  + eEVA speech issue prevents from progressing through the program (currently being looked at by Visage lab)

<Andy Regueira>

* What was done since the last scrum meeting?
  + Finished CSS Loading Icon implementation.
  + Started working on different counselor names user story.
* What is planned to be done until the next scrum meeting?
  + Trying to find a way to be able to change counselor names dynamically.
* What are the hurdles?
  + New updated eEVA has broken routes, so I’m working on old version.

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 20, 2017, 11:15 AM>

End time <February 20, 2017, 12:14 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Completed the layout for the Extra Exercises (for results section) survey
  + Completed the layout for the The Good Things Revisited (for results section) survey
  + Completed the controller for The Good Things Revisited (for results sections)
* What is planned to be done until the next scrum meeting?
  + Complete the service to be used by The Good Things Revisited Controller
  + Integrate code into the survey editor
  + Begin testing
  + Continue to simultaneously work on the document
* What are the hurdles?
  + eEVA speech issue prevents from progressing through the program (currently being looked at by Visage lab)

<Andy Regueira>

* What was done since the last scrum meeting?
  + Figured out a way of implementing counselor name changes.
  + Created function to change names based on user selection.
* What is planned to be done until the next scrum meeting?
  + Try and finish differentCounselorNames user story.
  + Begin documentation
* What are the hurdles?
  + Obstacles were solved.

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 21, 2017, 1:00 PM>

End time <February 21, 2017, 1:29 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Completed the service to be used by The Good Things Revisited Controller
  + Integrated code into the survey editor
  + Completed the use case diagram and the class diagrams, finished the User Story section of the document and the use case section of the document
* What is planned to be done until the next scrum meeting?
  + Begin testing (see previous hurdles of why the testing is behind)
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Created Description, Flow of Events and Visual User Guide for user story #361
* What is planned to be done until the next scrum meeting?
  + Start testing my user story implementations.
* What are the hurdles?
  + No hurdles as of now.

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 22, 2017, 11:15 PM>

End time <February 22, 2017, 12:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Created the Use Case for the document
  + Created the class diagram, in document: completed user story, use case added the aforementioned diagrams
* What is planned to be done until the next scrum meeting?
  + Finish Testing
  + Visual Guide for document
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Finished documenting testing of user story #361.
* What is planned to be done until the next scrum meeting?
  + Begin creating UML Diagrams.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 23, 2017, 1:00 PM>

End time <February 23, 2017, 1:20 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Finished testing
  + Added test cases to Mingle and Document
  + Created visual guide for document
  + Finished the sequence diagram for document
* What is planned to be done until the next scrum meeting?
  + Complete document
  + Begin video for the sprint review (user story #370 EditDCU\_GoodThingsRevisited)
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Finished my UML Diagrams for user story #361.
  + Created Visual User Guide.
  + Prepared demo to showcase on next sprint meeting.
* What is planned to be done until the next scrum meeting?
  + Await sprint meeting feedback and have all documentation ready to upload to mingle.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 24, 2017, 12:00 PM>

End time <February 24, 2017, 12:20 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Completed and uploaded document for user story #370
  + Finished the video summary and added it to YouTube and Mingle
* What is planned to be done until the next scrum meeting?
  + Write the acceptance criteria for the assigned user stories for sprint 4 into Mingle
  + Make sure all of my user stories are in Mingle correctly and ready for the beginning of Sprint 4
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Everything is done.
* What is planned to be done until the next scrum meeting?
  + Video Documentation.
  + Upload to Mingle.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 27, 2017, 3:00 PM>

End time <February 27, 2017, 3:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Wrote the acceptance criteria for the assigned user stories for sprint 4 into Mingle, Made sure all of my user stories are in Mingle correctly and ready for the beginning of Sprint 4
* What is planned to be done until the next scrum meeting?
  + Begin the development task for the User story #386 in Mingle
    - Create feedback list for form that corresponds to this user story
    - Create the basic layout for this user story
    - Add a content element for this user story and add the html code that was created for this user story
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Started documenting and writing description and acceptance criteria for user story #388 and user story #389.
* What is planned to be done until the next scrum meeting?
  + Create surveys while following guidelines provided to us by the project owner
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <February 28, 2017, 1:00 PM>

End time <February 28, 2017, 1:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Create feedback list for form that corresponds to this user story
  + Create the basic layout for this user story
  + Add a content element for this user story and add the html code that was created for this user story
* What is planned to be done until the next scrum meeting?
  + Continue with the development task of user story #386
    - Create the controller for this user story
    - Create the service for this user story
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Code styling and controller of user story #388.
* What is planned to be done until the next scrum meeting?
  + Start working on the service for user story #388.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 1, 2017, 11:15 PM>

End time <March 1, 2017, 12:00 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Began creating the controller for user story #386
* What is planned to be done until the next scrum meeting?
  + Continue with the development task of user story #386
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + The service for the ImportanceOfYourReasons user story is completed.
  + State Machine was created for user story #388.
* What is planned to be done until the next scrum meeting?
  + Add survey for user story #389.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 2, 2017, 1:00 PM>

End time <March 2, 2017, 1:25 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Finished creating the controller for user story #386
  + Fixed alignment issues with the layout
* What is planned to be done until the next scrum meeting?
  + Finish the service that will be used by the controller
  + Begin implementing it into eEVA system
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Survey was created for user story GettingWhatYouWant
* What is planned to be done until the next scrum meeting?
  + Add controller, service for user story #389.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 3, 2017, 1:00 PM>

End time <March 3, 2017, 1:25 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Finished creating the service for user story #386
  + Fixed issues with editing eEVA surveys
  + Began implementing in the state machine
* What is planned to be done until the next scrum meeting?
  + Finish implementing it into eEVA system
  + Start with the testing task for this user story
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Controller and Service for user story #389 are completed.
  + State machine was created for the above mentioned user story.
* What is planned to be done until the next scrum meeting?
  + Start testing process of both user stories #388 and #389 in mingle.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 6, 2017, 11:30 PM>

End time <March 6, 2017, 11:53 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Finished implementing the state machine
  + Finished test cases and running test
  + Began work on the document for user story #386
    - Finished cover page
    - Finished user story with acceptance criteria
    - Finished use case
    - Finished use case diagram
    - Finished class diagram
    - Finished sequence diagram
* What is planned to be done until the next scrum meeting?
  + Finish the visual guide for user story #386
  + Fix issue with toggling counselor
  + Begin coding user story #387
* What are the hurdles?
  + Update from Visage Lab broken the functionality that allows the counselor to toggle from full to half screen

<Andy Regueira>

* What was done since the last scrum meeting?
  + Testing was performed for both user stories #388 and #389.
* What is planned to be done until the next scrum meeting?
  + Create UML Diagrams.
  + Create Visual User Guide
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 7, 2017, 1:00 PM>

End time <March 7, 2017, 1:17 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Finished the layout for user story #387
  + Finished the controller for user story #387
  + Finished the service for user story #387
* What is planned to be done until the next scrum meeting?
  + Add the drag and drop functionality to items in the list so they can be reordered by the user
  + Finish the visual guide for user story #386 for the feature document
  + Fix issue with toggling counselor
* What are the hurdles?
  + Update from Visage Lab broken the functionality that allows the counselor to toggle from full to half screen (still looking into a fix for this issue)

<Andy Regueira>

* What was done since the last scrum meeting?
  + Visual User Guide, UML Diagrams and Testing documentation were added to User Story Document.
* What is planned to be done until the next scrum meeting?
  + Await user story acceptance in sprint meeting.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 8, 2017, 12:00 PM>

End time <March 8, 2017, 12:25 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Fixed issue with counselor not toggling from full to half screen
  + Created controller for user story 387
  + tweaked the controller for user story 386
  + created service for user story 387
  + added draggable functionality to list items
* What is planned to be done until the next scrum meeting?
  + fix issue with the survey editor
  + change the draggable functionality to point and click to reorder
  + fix the controller to handle new functions
  + add the function calls to the view
  + integrate rating pros and cons user story into eEVA
* What are the hurdles?
  + The machine editor in the new version of eEVA is not working, currently using a work around until this issue can be fixed

<Andy Regueira>

* What was done since the last scrum meeting?
  + Created Video Documentation and Mingle Cards for user story.
  + Uploaded everything to mingle.
* What is planned to be done until the next scrum meeting?
  + Update scrum meetings and team meeting information.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 9, 2017, 1:00 PM>

End time <March 9, 2017, 1:41 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + fixed issue with the survey editor
  + changed the draggable functionality to point and click to reorder
  + fixed the controller to handle new functions
  + added the function calls to the view
  + integrated rating pros and cons user story into eEVA
* What is planned to be done until the next scrum meeting?
  + Finish testing for user story 387
  + Create the Visual Guide for the feature document
  + Begin the video
* What are the hurdles?
  + The machine editor in the new version of eEVA is not working, currently using a work around until this issue can be fixed

<Andy Regueira>

* What was done since the last scrum meeting?
  + Started writing acceptance criteria for User Story #412
  + Began coding.
* What is planned to be done until the next scrum meeting?
  + Adjust styling and add html through survey editor
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 20, 2017, 3:30 PM>

End time <March 20, 2017, 3:45 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Entered user story description and acceptance criteria into Mingle
  + Created the task cards for the user story
  + Began creating the layout for this user story
* What is planned to be done until the next scrum meeting?
  + Finish the layout for this user story
  + Begin implementing the user story into the the survey editor
* What are the hurdles?
  + None

<Andy Regueira>

* What was done since the last scrum meeting?
  + Added html to the AlternativesToGetYouWhereYouWantToGo survey (User Story #412)
  + Added styling.
* What is planned to be done until the next scrum meeting?
  + Create Service for Data.
  + Create Controller.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 21, 2017, 1:00 PM>

End time <March 21, 2017, 1:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Corrected the user story #411 entered in Mingle
  + Added the acceptance criteria for the newly corrected user story in Mingle
  + Created the new task cards for the corrected user story
* What is planned to be done until the next scrum meeting?
  + Finish the layout for this user story
  + Begin implementing the user story into the the survey editor
* What are the hurdles?
  + The wrong user story was transcribed in the Sprint Planning meeting minutes (have since been corrected), midterms for other classes

<Andy Regueira>

* What was done since the last scrum meeting?
  + Finished Controller and Service.
  + Added State Machine for User Story #412.
* What is planned to be done until the next scrum meeting?
  + Start writing documentation for sprint meeting.
  + Test code.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 22, 2017, 1:00 PM>

End time <March 22, 2017, 1:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Finished the layout of the user story
  + Began working on the controller
* What is planned to be done until the next scrum meeting?
  + Finish the controller this user story
  + Finish the service for this controller
  + Integrate this user story into eEVA (via State-Machine editor and survey Editor)
* What are the hurdles?
  + Survey editor is buggy and doesn’t let you create a next button to progress through the state machine, found work around as suggested by the Visage Lab

<Andy Regueira>

* What was done since the last scrum meeting?
  + Wrote test cases
  + Added description of user story into document.
* What is planned to be done until the next scrum meeting?
  + Add testing documentation
  + Create UML Diagrams.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 23, 2017, 1:00 PM>

End time <March 23, 2017, 1:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Finished the controller this user story
  + Finished the service for this controller
  + Integrated this user story into eEVA (via State-Machine editor and survey Editor)
* What is planned to be done until the next scrum meeting?
  + Finish the document all and start the video
* What are the hurdles?
  + None

<Andy Regueira>

* What was done since the last scrum meeting?
  + UML Diagrams are created.
  + Added to the document.
  + User Guide is also added to the document
* What is planned to be done until the next scrum meeting?
  + Revise Document.
  + Create Video Documentation.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 24, 2017, 12:00 PM>

End time <March 24, 2017, 12:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Finished the document
  + Finished creating and uploading the video
* What is planned to be done until the next scrum meeting?
  + back up the surveys saved locally on the database
* What are the hurdles?
  + None

<Andy Regueira>

* What was done since the last scrum meeting?
  + Sprint Meeting
  + User Story implementation Approved
* What is planned to be done until the next scrum meeting?
  + Upload to Mingle
  + Upload to Google Drive.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 27, 2017, 11:15 PM>

End time <March 27, 2017, 12:12 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Added the user stories to Mingle
  + Backed up the surveys saved locally on the database
* What is planned to be done until the next scrum meeting?
  + Restore the database
  + Add surveys back to the newest version of the database
  + Start creating the layout for the next user story #419
* What are the hurdles?
  + None

<Andy Regueira>

* What was done since the last scrum meeting?
  + Started writing initial documentation for user story #424
  + Requires implementation from team members to add upon.
* What is planned to be done until the next scrum meeting?
  + Write initial acceptance criteria for user story #425
  + Begin coding.
* What are the hurdles?
  + None.

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 28, 2017, 11:15 PM>

End time <March 28, 2017, 12:12 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Restored the database
  + Added surveys back to the newest version of the database
  + Started creating the layout for the next user story #419
* What is planned to be done until the next scrum meeting?
  + Revise the layout for User Story #419
  + Begin integrating the user story into eEVA system
  + Start creating the layout for the additional resources page
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Created Directional Arrows for User Story #425.
* What is planned to be done until the next scrum meeting?
  + Keep working on it
  + Awaiting user story #424 commit.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 29, 2017, 11:15 PM>

End time <March 29, 2017, 12:12 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Revised the layout for User Story #419
  + Created the survey for integration into eEVA
  + Created the state for the survey for user story #419
* What is planned to be done until the next scrum meeting?
  + Finish the layout for the additional resources page
  + Begin testing for this user story
* What are the hurdles?
  + No access to the original text based DCU, used as a guide for the current version of eEVA

<Andy Regueira>

* What was done since the last scrum meeting?
  + Created description of user story for sprint document.
  + Worked on refactoring of code in counseling controller.js since many functions were being duplicated.
* What is planned to be done until the next scrum meeting?
  + Finish coding and start testing.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 30, 2017, 1:00 PM>

End time <March 30, 2017, 1:15 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Created the initial layout for the additional resources page
  + Began to added the content to each of the 11 pop ups
* What is planned to be done until the next scrum meeting?
  + Begin testing for this user story
* What are the hurdles?
  + No access to the original text based DCU, used as a guide for the current version of eEVA

<Andy Regueira>

* What was done since the last scrum meeting?
  + Created external css file and js for consistency.
  + Added link style on each survey sharing the same styling.
  + Added print function to the GamePlan Overview survey.
  + Tested GamePlan Overview since it only contains one function.
* What is planned to be done until the next scrum meeting?
  + Test DirectionalArrows and Refactoring User Story.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <March 31, 2017, 3:00 PM>

End time <March 31, 2017, 3:12 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Finished the ModifiedGamePlan user story
* What is planned to be done until the next scrum meeting?
  + Test the modifiedgameplan user story
* What are the hurdles?
  + No access to the original text based DCU, used as a guide for the current version of eEVA

<Andy Regueira>

* What was done since the last scrum meeting?
  + Finished testing both user stories.
  + Added testing documentation to sprint document.
* What is planned to be done until the next scrum meeting?
  + Work on UML Diagrams.
  + Add Visual User Guide.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <April 03, 2017, 11:15 PM>

End time <April 03, 2017, 12:12 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Created the survey for integration into eEVA
  + Created the state for the survey for user story #419
* What is planned to be done until the next scrum meeting?
  + Edit the layout for the additional resources page
  + Begin testing for this user story
* What are the hurdles?
  + No access to the original text based DCU, used as a guide for the current version of eEVA

<Andy Regueira>

* What was done since the last scrum meeting?
  + UML Diagrams were created and added to the document.
  + Visual User Guide was added as well.
* What is planned to be done until the next scrum meeting?
  + Await sprint meeting.
  + Prepare for showcase.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <April 04, 2017, 3:00 PM>

End time <April 04, 2017, 3:22 PM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Created the modal open and close functionality for the Resources User story
  + Created the popups for this user story
  + Added the content for the popups for this section
* What is planned to be done until the next scrum meeting?
  + Merge current surveys into one database
  + Perform mongodump
  + Commit all changes made this far to the repository
  + Start the ModifiedGamePlan userstory
  + Begin testing for this user story
* What are the hurdles?
  + eEVA speech, missing verification file

<Andy Regueira>

* What was done since the last scrum meeting?
  + Create video documentation
* What is planned to be done until the next scrum meeting?
  + Add the initialinformation on Mingle
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <April 05, 2017, 11:00 AM>

End time <April 05, 2017, 11:15 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Updated Mingle with added user story Resources
  + added all current survey to one functioning database
  + integrated the resources, GamePlanOverview, and GamePlanModified user stories
  + merged all current user stories in a common database instance
  + committed all current changes to the repository
  + Performed mongodump committed to repository
* What is planned to be done until the next scrum meeting?
  + Begin testing for all user stories
  + Continue to work on the feature document
* What are the hurdles?
  + eEVA speech, missing verification file (contacted Dr. Lisetti, VISAGE Lab is aware of this)

<Andy Regueira>

* What was done since the last scrum meeting?
  + Video Documentation is done.
* What is planned to be done until the next scrum meeting?
  + Await sprint meeting to commit everything on Mingle.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <April 06, 2017, 1:00 AM>

End time <April 06, 2017, 1:15 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Created the diagrams for the feature document for user story #436
  + Created the use case for the featured document (including flow of events)
  + created the test cases for the feature document
  + created the images for the visual guide and added them to the feature document
* What is planned to be done until the next scrum meeting?
  + Find links for resources section
  + Add links to the resources section
  + Complete test cases for #418 and #419
  + Complete testing for #418 and #419
* What are the hurdles?
  + eEVA speech, missing verification file (contacted Dr. Lisetti, VISAGE Lab is aware of this)

<Andy Regueira>

* What was done since the last scrum meeting?
  + At this point i’m done with implementation and documentation of sprint.
  + Just need to wait for approval and upload to mingle and drive.
* What is planned to be done until the next scrum meeting?
  + N/A
  + N/A
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <April 07, 2017, 1:00 AM>

End time <April 07, 2017, 1:15 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Created test cases for remaining two user stories
  + performed test for remaining user stories
  + added the links to the resources section
  + created directives for the Resources section to improve codes reusability
  + Retested the user Resources user story
* What is planned to be done until the next scrum meeting?
  + Create the video for the sprint review
  + Upload links to Mingle
* What are the hurdles?
  + eEVA speech, missing verification file (contacted Dr. Lisetti, VISAGE Lab is aware of this)

<Andy Regueira>

* What was done since the last scrum meeting?
  + Went to Sprint Meeting. User Stories Approved.
* What is planned to be done until the next scrum meeting?
  + Make final upload or last adjustments to documentation.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <April 10, 2017, 1:00 AM>

End time <April 10, 2017, 1:15 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Created the video for the sprint review
  + Uploaded links to Mingle
* What is planned to be done until the next scrum meeting?
  + Begin work on final document
* What are the hurdles?
  + eEVA speech, missing verification file (contacted Dr. Lisetti, VISAGE Lab is aware of this)

<Andy Regueira>

* What was done since the last scrum meeting?
  + Division of tasks for the final document of the project.
* What is planned to be done until the next scrum meeting?
  + Started adding user stories names and agile description to final document.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <April 11, 2017, 1:00 AM>

End time <April 11, 2017, 1:15 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Created an editable final document template for our team
  + Added the title page to the document
  + Added the abstract to the final document
  + Organized states in state machine in preparation for final mongodump
  + Ran through sections of the of DCU that were created by us to ensure they work properly
* What is planned to be done until the next scrum meeting?
  + Continue work on final document
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Added testing documentation to final document.
  + Wrote extra test cases since for sprints only test cases of 1 out of 2 user stories were required. For final document, all user stories needed to be documented.
* What is planned to be done until the next scrum meeting?
  + Tackle the introduction
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <April 12, 2017, 1:00 AM>

End time <April 12, 2017, 1:15 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Completed adding implemented user stories that I worked on during this semester to the final document
  + Added the backlog user stories to the final document
* What is planned to be done until the next scrum meeting?
  + Begin work on poster
* What are the hurdles?
  + none

<Andy Regueira>

* What was done since the last scrum meeting?
  + Wrote introduction of final document.
* What is planned to be done until the next scrum meeting?
  + Add visual user guide for my user stories. At this point, most documentation has already been created. Just need to put it on the final document.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <April 13, 2017, 1:00 AM>

End time <April 13, 2017, 1:15 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Created layout for the poster
  + Add text to the poster
  + Created diagrams for the poster
* What is planned to be done until the next scrum meeting?
  + Review the poster
  + Format the poster
* What are the hurdles?
  + eEVA speech, missing verification file (contacted Dr. Lisetti, VISAGE Lab is aware of this)

<Andy Regueira>

* What was done since the last scrum meeting?
  + Visual User Guide was added.
* What is planned to be done until the next scrum meeting?
  + Add shortcomings and wishlist.
* What are the hurdles?
  + None

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

Attendees <Emmanuel Henley, Andy Regueira>

Start time <April 14, 2017, 1:00 AM>

End time <April 14, 2017, 1:15 AM>

<Emmanuel Henley>

* What was done since the last scrum meeting?
  + Formated the poster and proofread the poster
  + Added the validation that I worked on to the final document
* What is planned to be done until the next scrum meeting?
  + Continue with the final document
* What are the hurdles?
  + None

<Andy Regueira>

* What was done since the last scrum meeting?
  + Shortcomings/Wishlist is on final document.
* What is planned to be done until the next scrum meeting?
  + Work on poster, due monday.
  + Make final additions to my corresponding parts on final document.
  + Upload poster Monday.
* What are the hurdles?
  + None